# 1.Introduction

This Statement of Work outlines the objectives, scope, deliverables, timeline, and requirements for designing and developing a website for Andrew Heidelberg Construction. The website will serve as an online presence to showcase the company’s services, portfolio, and contact information, enhancing brand visibility and customer engagement.

# 2. Scope of Work

### 2.1 Project Objectives

* Develop a modern, mobile-responsive website for Andrew Heidelberg Construction.
* Showcase past construction projects.
* Provide an easy-to-navigate interface for potential clients.
* Implement a contact form for inquiries.

### 2.2 Features and Functionality

* Homepage – An overview of services, company introduction, and a featured projects section.
* About Us – Company history, mission, vision, and leadership team.
* Services – List and description of offered construction services.
* Portfolio/Projects – Gallery Showcasing completed and ongoing projects.
* Contact Page – Contact form, phone number, email, and office location map.

### 2.3 Deliverables

* Fully functional, responsive website.
* Basic SEO implementation
* Basic training on website maintenance.

# 3. Assumptions, Limitations, and Constraints

### 3.1 Assumptions

* The client will provide branding materials
* The client will approve/supply written content

### 3.2 Limitations

* The website will not include e-commerce functionality.
* Post-launch updates and maintenance will require an outside party.

### 3.3 Constraints

* The project must be completed by Monday, May 12th.
* Use of outside images must be compliant with copyright law.

# 4. Project Timeline and Milestones

### 

|  |  |
| --- | --- |
| Phase 1 | Project Kickoff Meeting |
| Phase 2 | Design Mockups and client approval |
| Phase 3 | Development |
| Phase 4 | Deployment |
| Phase 5 | Testing and final revisions |
| Phase 6 | Launch and client training |

# 5. Roles and Responsibilities

### Client Responsibilities

* Provide required content (text, images, branding).
* Review and approve deliverables promptly.
* Ensure timely feedback on design and functionality.

### Developer Responsibilities

* Design and Develop the website according to specifications.
* Ensure that the website is responsive.
* Provide detailed feedback and answers when prompted during the duration of the project timeline.

# 6. Acceptance Criteria

* The website must meet the outline requirements.
* The client must approve the design and functionality before launch.
* The website must function correctly across major browsers and devices.